## Slide 1: Final Project CS-250
By Darren Nason

## Slide 2: Product Owner
The Product Owner is a critical member of the Agile development team responsible for defining and prioritizing product features and ensuring the team delivers value to customers.
Prioritizing the Product Backlog: Deciding what features or user stories the team should work on next, based on customer needs and business goals.
Defining User Stories: Creating clear, concise, and actionable user stories that describe what needs to be built.
Setting Sprint Goals: Collaborating with the team to establish sprint goals and deliverables for each iteration.
Stakeholder Communication: Acting as the primary point of contact between the development team and stakeholders, ensuring alignment on goals and expectations.

## Slide 3: Scrum Master
The Scrum Master is a crucial facilitator and servant-leader responsible for ensuring that the Agile development team adheres to Scrum practices and principles.
Facilitating Scrum Events: Organizing and facilitating Scrum ceremonies (Sprint Planning, Daily Standup, Sprint Review, Sprint Retrospective).
Coach and Mentor: Coaching team members and the organization in adopting Agile values and principles.
Continuous Improvement: Promoting a culture of continuous improvement and helping the team optimize its processes.

## Slide 4: Developer
Developers are the creative and technical minds behind the creation, enhancement, and maintenance of software products.
Writing Code: Developing clean, efficient, and maintainable code based on specifications.
Testing: Conducting unit testing and participating in the development of automated tests to ensure code quality.
Collaboration: Collaborating with cross-functional teams, including Product Owners and Scrum Masters, to understand requirements and deliver value.
Problem Solving: Identifying and solving technical challenges and bugs.
Code Reviews: Participating in code reviews to ensure code quality, consistency, and adherence to best practices.
Documentation: Maintaining clear and concise documentation for code, APIs, and technical processes.

## Slide 5: Tester
Testers are responsible for ensuring the quality and reliability of software products through comprehensive testing and quality assurance practices.
Test Planning: Creating test plans, strategies, and test cases based on project requirements and user stories.
Test Execution: Executing test cases to identify defects, verify functionality, and validate that software meets acceptance criteria.
Documentation: Maintaining test documentation, including test cases, test data, and test reports.
Collaboration: Collaborating with developers, Product Owners, and other stakeholders to ensure a high-quality product.

## Slide 6: Project Initiation
The initiation phase is the first step in the Agile process, focusing on clarifying project goals, defining roles, and establishing a shared vision.
Project Charter: Creating a project charter to outline the project's purpose, objectives, scope, and stakeholders.
Team Formation: Assembling a cross-functional Agile team, including a Product Owner, Scrum Master, and Developers.
Vision and Goals: Defining a clear project vision and measurable goals.
Initial Backlog: Starting to build the initial product backlog, capturing high-level requirements and user stories.

## Slide 7: Agile Planning
The planning phase in Agile is focused on breaking down the project into actionable tasks, estimating work, and creating a detailed plan for the upcoming iterations (Sprints).
Backlog Refinement: Continuously refining and prioritizing the product backlog to ensure it reflects the latest requirements and priorities.
Sprint Planning: Collaboratively planning and committing to a set of user stories and tasks to complete during the upcoming Sprint.
Task Estimation: Estimating the effort required for each task or user story using techniques like story points or hours.

## Slide 8: Execution Phase
The execution phase in Agile is where the development team actively works on implementing user stories and delivering increments of the product during each Sprint.
Development: Writing code, designing, and building features according to the Sprint Backlog.
Daily Standup: Conducting daily standup meetings to share progress, discuss challenges, and plan the day's work.
Collaboration: Continuously collaborating within the team to ensure smooth development and problem-solving.
Testing: Conducting testing activities, including unit testing, integration testing, and user acceptance testing.

## Slide 9: Agile Review
Agile review phase is dedicated to reflection, learning, and continuous improvement after completing a Sprint.
Sprint Review: A meeting to showcase the completed work to stakeholders and obtain their feedback.
Sprint Retrospective: A team meeting to reflect on the Sprint, identify areas for improvement, and plan actionable changes.
Product Owner Feedback: Gathering feedback from the Product Owner and stakeholders on the delivered increments.
Identify Improvements: Discussing and prioritizing improvements to enhance team performance.

## Slide 10: Understanding the Waterfall Model
What is the Waterfall Model?
The Waterfall Model is a traditional approach to managing and organizing software development projects. It's like building a staircase, where each step is completed before moving on to the next one.
How Does it Work?
Requirements: The first step is to gather all the project requirements from the client. This is like making a list of everything the software needs to do.
Design: Once we know what we want, we create detailed designs. Think of it as making blueprints before building a house.
Implementation: Now, we start building the software based on the designs. It's like constructing each part of the house, one at a time.
Testing: After building, we test the software thoroughly. We check for bugs and make sure everything works as expected, just like inspecting a new car before it's sold.
Deployment: Finally, we deliver the finished software to the client. This is like giving the keys to the house to its owner.

## Slide 11: Agile or Waterfall model? How to choose.
Project Clarity:
Agile: Great for projects where requirements may change or are not entirely clear at the start. It adapts to changes like a river that can change course.
Waterfall: Suitable when project requirements are well-defined from the beginning, like building a staircase with clear steps.
Flexibility:
Agile: Offers flexibility to make adjustments along the way, just like a river can change direction.
Waterfall: Less flexible; changes can be costly and challenging to incorporate once the project starts, like fixed steps.
Client Involvement:
Agile: Clients are involved throughout the project, giving feedback as it progresses.
Waterfall: Clients often see the final result, similar to revealing a finished staircase.
Project Size:
Agile: Well-suited for smaller to medium-sized projects.
Waterfall: Better for larger projects with clear specifications.